PROJECT PLANNING PHASE

Project Planning Template – Product Backlog, Sprint Planning, Stories & Story Points

| Team ID | SWTID-2026-1230 |
| --- | --- |
| Project Name | AI FAQ Assistant and Customer Automation |
| Maximum Marks | 5 Marks |

1. Product Backlog, Sprint Schedule and Estimation

The product backlog contains the major functional requirements of the AI FAQ Assistant and Customer Automation project. The work is divided into user stories and planned across sprints.

| Sprint | Functional Requirement (Epic) | User Story No. | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Registration | USN-1 | As a customer, I can create an account using my email and password. | 2 | High | Project Team |
| Sprint-1 | User Registration | USN-2 | As a customer, I receive confirmation after successful registration. | 1 | High | Project Team |
| Sprint-1 | Login | USN-3 | As a customer, I can log in using my registered email and password. | 1 | High | Project Team |
| Sprint-1 | FAQ Management | USN-4 | As an admin, I can add, update and delete frequently asked questions. | 3 | High | Project Team |
| Sprint-2 | AI FAQ Assistant | USN-5 | As a customer, I can ask a question and receive an automated FAQ-based answer. | 5 | High | Project Team |
| Sprint-2 | AI FAQ Assistant | USN-6 | As a customer, I can receive relevant answers for different FAQ categories. | 3 | High | Project Team |
| Sprint-2 | Customer Automation | USN-7 | As a customer, I can receive automated responses for common support queries. | 3 | Medium | Project Team |
| Sprint-3 | Customer Automation | USN-8 | As an admin, I can view customer queries and response history. | 3 | Medium | Project Team |
| Sprint-3 | Dashboard | USN-9 | As an admin, I can view FAQ, query and automation activity through a dashboard. | 3 | Medium | Project Team |
| Sprint-3 | Testing & Security | USN-10 | As a system, user input and FAQ responses should be validated securely. | 2 | High | Project Team |

2. Sprint Schedule and Project Tracker

The sprint schedule follows an Agile/Scrum approach. Each sprint is planned with measurable story points and a clear functional focus.

| Sprint | Sprint Total Story Points | Duration | Planned Work | Planned Release |
| --- | --- | --- | --- | --- |
| Sprint-1 | 10 | 6 Days | Registration, Login and FAQ Management | End of Sprint-1 |
| Sprint-2 | 11 | 6 Days | AI FAQ Assistant and Customer Automation | End of Sprint-2 |
| Sprint-3 | 8 | 6 Days | Dashboard, Testing and Security | End of Sprint-3 |

3. Velocity Calculation

Velocity represents the amount of work a team can complete during a sprint. For this project, the planned story points are used to track sprint progress.

Example: If a team completes 20 story points in a 10-day sprint:

Average Velocity (AV) = Total Story Points / Sprint Duration

AV = 20 / 10 = 2 story points per day

4. Burndown Chart

A burndown chart is a graphical representation of the work remaining against time. For the AI FAQ Assistant and Customer Automation project, it can be used to monitor remaining story points during each sprint and identify whether the sprint is progressing according to plan.

5. Expected Project Outcome

Provide an AI-based FAQ assistant for answering common customer questions.

Reduce repetitive customer-support work through automation.

Allow administrators to manage FAQ content.

Track customer queries and system activity through a dashboard.

Improve response consistency and reduce manual effort.

Validate the application through functional and user acceptance testing.

6. References

Atlassian – Agile Project Management

Atlassian – Scrum and Sprint concepts

Atlassian – Epics and User Stories

Atlassian – Estimation and Story Points

Atlassian – Burndown Charts